Kjey PAPA (Ezetik) — Payday Loan Integration: Clarification Request

To: Sambat Finance — LOS Integration Lead

From: Kjey PAPA (Ezetik) — Mobile Application Team

Date: 2026-07-03

Subject: Payday Loan integration — items to confirm before finalizing the real LOS submit + disbursement

We have implemented the Payday Loan (PDL) flow end-to-end to match the Customer's Journey V21 workflow — on-boarding/KYC document capture, the e-loan-contract acceptance with reminders and a daily cut-off, and the disbursement notification. Before we switch off our mock LOS provider and go live against the real newAppRequest submit and the disbursement flow, we need your confirmation on the items below.

The first item — the Bank Mobile App redirect for disbursement consent — currently blocks an entire step of the journey on our side, so we have placed it first. For the remaining items we have proposed a default so you can simply confirm if we have it right. Questions are individually numbered so you can reply inline.

A short response by 2026-07-17 would keep us on schedule; Item 1 sooner if possible, as it blocks our build. We are also happy to walk through any of this on a short call.

1. Bank Mobile App Redirect for Disbursement Consent — BLOCKER

Background: V21 specifies that after the applicant accepts the e-contract, we redirect to the Bank Mobile App to verify the account and consent to disbursement + auto-debit; the bank verifies the loan reference and details, then LOS finalises disbursement and the status becomes Disbursed. This step is not yet built on our side because the bank-app launch and return contract are undefined. Today our accept flow ends at status Accepted with no hand-off, and we separately receive a disbursement notification that sets the loan to Disbursed.

What we need from you:

•	Q1.1 — Which bank app do we redirect to, and is it always the same app or does it vary by the customer's settlement bank? If variable, we need the per-bank list.

•	Q1.2 — Launch mechanism: iOS — universal link (https://) or custom URL scheme? Android — App Link (https://), Intent URI, or Play Store URI?

•	Q1.3 — Launch parameters: which fields must we pass to identify the loan/customer (e.g. loan reference, applicant phone/NID, amount, currency, tenor)? Should we obtain a one-time token from LOS at accept time to prevent replay/tampering?

•	Q1.4 — Return of the result: do you prefer a server-to-server webhook to our backend (our preference, for reliability) or a deep-link callback back into our app? If a deep-link callback, we will need to register our return URL/scheme with you — please tell us what you need from us to whitelist it.

•	Q1.5 — Failure & re-attempt: on a FAILED verification, does the loan wait for re-attempt or revert? Is there a retry limit? Should temporary (network) vs. permanent (account closed) failures behave differently?

•	Q1.6 — Abandonment / timeout: if the applicant opens the bank app but never completes or never returns, how long does LOS hold the loan, does it auto-expire, and do we receive any notification on expiry? What status should our app show meanwhile?

•	Q1.7 — Auto-debit mandate: the consent bundles disbursement and auto-debit — which account is debited, is the mandate confirmed back to us, and can the customer revoke it?

•	Q1.8 — Boundary with the existing disbursement notification: is this new bank-verification result separate from, or the same as, the disbursement notification we already receive? Which one is authoritative for the disbursement transaction id and the Disbursed transition?

•	Q1.9 — In-between status: does LOS expose a status value for the *awaiting-bank-consent* state (via product-sync / loan-update) so our vocabulary matches yours? (We would otherwise introduce a local Pending_Bank_Verification state.)

Proposed callback strawman — please amend:

POST /api/v1/pdl/los/bank-verification

{

loanRefNo:          String,      // durable correlation key (see Item 5)

losApplicationNo?:  String,

verificationStatus: "SUCCESS" | "FAILED",

disbursementTxnId?: String,

failureReason?:     String,      // machine code, see Item 4

verificationDate:   String       // ISO-8601 with offset (see Item 5)

}

// Our endpoint acks with HTTP 200 echoing loanRefNo; please confirm your

// retry / at-least-once behaviour and a dedupe key so we can be idempotent.

Note: we cannot proceed on an assumption for this item — it is blocked pending your input. The strawman above is offered only as a starting point for discussion, not a default we will adopt silently.

2. Authoritative Document Set for the Application (newAppRequest)

Background: Appendix 2 lists 5 document fields for newAppRequest — Doc_ECBCConsentForm, Doc_CustomerProfilePhoto, Doc_NID, Doc_EmploymentCard, Doc_BankStatement (all Base64-inline). V21 describes a lean 3-document on-boarding (NID photo, selfie, bank statement), treats CBC as a consent, not a document, and removed the Employment-Card upload. Our app follows V21: it captures NID (front + back), a selfie, and a bank statement; treats E-CBC as a consent checkbox (not a form upload); and validates only those three at submit.

What we need from you:

•	Q2.1 — Are Doc_EmploymentCard and Doc_ECBCConsentForm mandatory in the real newAppRequest, or optional?

•	Q2.2 — Is Doc_ECBCConsentForm an uploaded document or represented by a consent flag? If a form is required, is it a pre-generated PDF or a user-signed upload?

•	Q2.3 — Is Doc_NID a single photo, or do you accept separate front + back? If single, should we merge front+back as a two-page PDF or a combined image, and who owns the merge?

•	Q2.4 — If both extra docs are mandatory, which contract is canonical — Appendix 2's 5-field set or V21's 3-doc model — or must both coexist?

•	Q2.5 — Transport constraints for the Base64-inline documents: max size per document and max total request size, accepted MIME types, and any required minimum/maximum resolution or compression. (We store images as references and will inline them at submit — please confirm that is expected.)

Our assumption if we don't hear otherwise: Doc_EmploymentCard and Doc_ECBCConsentForm are optional; E-CBC is a consent flag only; Doc_NID is a single photo; V21 is the canonical customer journey; and our three captured images map 1:1 to Doc_NID, Doc_CustomerProfilePhoto, Doc_BankStatement.

3. E-Loan Contract Acceptance — Reminders + Daily Cut-off Auto-Reject

Background: V21 states the applicant must confirm the E-Loan Contract, reminded every 30 minutes, before the daily cut-off (else auto-reject), and this is ours to build. We have implemented it: 30-minute reminders, a 5:00 PM cut-off with a 30-minute grace window, an automatic reject decision relayed to LOS, and a user notification. V21 also mentions a "Bank cut-off 5:15 PM" that differs from the 5 PM acceptance language.

What we need from you:

•	Q3.1 — Cut-off & timezone: is the authoritative acceptance cut-off 5:00 PM or 5:15 PM, and is the timezone Asia/Phnom_Penh? Do 5:00 PM and 5:15 PM govern different things — e.g. 5:00 PM = the applicant's acceptance deadline and 5:15 PM = the bank's same-day settlement/disbursement window — rather than one cut-off plus a buffer?

•	Q3.2 — Grace policy: is a 30-minute grace window correct (a loan approved at 4:35 PM survives the 5 PM sweep; one approved at 4:20 PM does not)?

•	Q3.3 — Reminder cadence / hours: is every 30 minutes, 8 AM–5 PM the right window?

•	Q3.4 — Business calendar: does the cut-off / auto-reject observe Cambodian business days and public holidays, and how should after-hours or weekend approvals be treated (e.g. a Friday-evening approval)?

•	Q3.5 — Double-reject risk: does LOS also enforce its own acceptance cut-off / auto-reject? If yes, we must coordinate — and we would need the exact status code LOS emits on its own timeout auto-reject so we can detect it and suppress our duplicate reject.

•	Q3.6 — Timestamp basis: what timezone and format is the approval timestamp we receive from LOS? We compute the cut-off from it, so a UTC-vs-local mismatch would silently mis-reject valid loans.

Our assumption if we don't hear otherwise: 5:00 PM Asia/Phnom_Penh cut-off (5:15 PM = a bank-side settlement buffer); 30-minute grace; reminders every 30 min, 8 AM–5 PM; the cut-off runs every calendar day; and our backend solely owns the cut-off (if LOS enforces one too, we will disable ours and defer to LOS).

4. Bank Payroll-Account Verification Failure — Codes & Re-attempt Semantics

Background: V21 and Appendix 2 require the bank to verify the payroll account (not-found / dormant / closed → reject) before LOS processing and again at disbursement. On our side these arrive via the existing reject notification (POST /api/v1/pdl/los/reject). We currently map three assumed codes — R-BANK, INVALID_ACCOUNT, BANK_VERIFY_FAILED — to one customer message ("Bank account could not be verified"), and the app offers a "Re-attempt" action.

What we need from you:

•	Q4.1 — Authoritative code(s): which exact code(s) does LOS/Bank send for a bank-account-verification failure? Is it a generic reject with a sub-code, or a distinct status?

•	Q4.2 — Full enumeration: please provide the complete, stable list of reject/rework status codes with their meanings and canonical messages, so we can map each to the correct customer-facing text. We would prefer to key our UI on the machine code, not the free-text message.

•	Q4.3 — Message ownership / localization: is the message field English-only (so we own the Khmer/English translation from the code), or localized by LOS?

•	Q4.4 — Pre-processing vs disbursement check: is the payroll-account verification before LOS and the disbursement-time bank check the same gate or two different gates, and do they use the same code(s)?

•	Q4.5 — Re-attempt scope: what must the applicant change on re-attempt — a new settlement account number, an updated bank statement, or nothing? (A closed/dormant account will fail again if only the loan amount is re-entered.) Should re-attempt re-submit the same application (same reference) or create a new one, and is there a maximum re-attempt count / cool-down?

Our assumption if we don't hear otherwise: a generic reject notification carrying one of the codes above; the message is English-only (we localize from codes); and re-attempt starts a new application where the applicant can correct the failing bank account.

5. Cross-cutting items needed before go-live

These apply across all of the above and are needed to move off the mock and run a real end-to-end test:

•	Q5.1 — Environment & credentials: the real LOS base URL(s), a UAT/sandbox vs. production environment, and the API credentials/keys to replace our mock provider.

•	Q5.2 — Webhook authentication (both directions): how does LOS authenticate its calls to us (HMAC signature + header, mTLS, or IP allowlist), how are secrets provisioned/rotated, and what is the source IP range to allowlist? How do we authenticate our outbound calls to LOS?

•	Q5.3 — Correlation identifier: please confirm the single durable key that will appear on every callback (loan reference vs. application number vs. app-ref id), its lifetime, and whether it changes on re-attempt — so we can reliably match a callback to a loan.

•	Q5.4 — Timestamp format: the timezone and wire format (recommend ISO-8601 with explicit offset) for all timestamps LOS pushes.

•	Q5.5 — Amount & currency: the expected amount format (decimal vs. minor units), the supported currencies (USD / KHR), and any min/max the submit and bank app enforce.

•	Q5.6 — Named contact & UAT window: a named owner/contact on your side for these items, and a proposed joint UAT window / target go-live date so we can sequence switching off the mock.

Also outstanding (previously raised — kept brief per your "leave CBC for now")

Real newAppRequest submit still depends on items from our earlier note (LOS_Remaining_Items_to_Fill.md / LOS_Appendix2_Review_and_Gaps.md): the CBC code master lists for the coded fields, which of the newAppRequest fields are mandatory for PDL, how to populate the financial-assessment sections (monthly incomes/expenses, loan-utilization, budgets) that our app does not currently collect, and how the MissingData response should be surfaced to the applicant. We are not asking you to action these now — flagging only so they are not lost, as they remain the gating dependency for the real submit.

Summary

#

Topic

Priority

Blocked until answered

1

Bank Mobile App redirect + disbursement-consent contract

Blocker

The entire post-accept → disbursement step (no code yet)

2

Authoritative document set + transport limits

High

Real newAppRequest document mapping

3

Acceptance cut-off time / grace / calendar / ownership

High

Correctness of auto-reject; avoiding double-reject

4

Bank-verification reject codes + re-attempt semantics

High

Correct reject messaging + a re-attempt that fixes the account

5

Environment, webhook auth, correlation id, formats, contact

High

Any real end-to-end test / go-live

—

CBC master lists + mandatory fields (previously raised)

Medium

Real submit field population (not actioning now)

Thank you — happy to jump on a short call if that is faster for any of these.

*Prepared by the Kjey PAPA (Ezetik) mobile team; cross-references the Customer's Journey V21 workflow and LOS Appendix 2.*